TECHNICAL & COMMERCIAL PROPOSAL

PERMITTO

Permit To Work (PTW) Digital Management System

| Prepared For | PowerChina HDEC |
| --- | --- |
| Project | PTW System Digitalization |
| Document Type | Technical & Commercial Proposal |
| Date | [Date] |
| Validity | 30 days from the date above |
| Confidentiality | Confidential — For intended recipient only |

[Your Company Name]

TABLE OF CONTENTS

Project Introduction

Project Background

Project Objectives

Solution Overview

Document Structure

Section 1: Scope of Work

1.1  In-Scope Deliverables

1.2  Permit Workflow State Machine

1.3  Out of Scope (Future Phases)

1.4  Assumptions

Section 2: System Features & Modules

2.1  User Management & Authentication

2.2  Role-Based Access Control (RBAC)

2.3  Project & Zone Management

2.4  PTW Register

2.5  Permit Template Builder

2.6  Permit Request & Submission

2.7  4-Level Approval Workflow

2.8  SIMOPs Management

2.9  Daily Re-Approval Cycle

2.10  Condition Change & Re-Assessment

2.11  Permit Extension

2.12  Permit Close-Out & Cancellation

2.13  PDF Generation

2.14  Notification System

2.15  File Storage

2.16  Background Automation

2.17  Audit Trail

2.18  Progressive Web App (PWA) & Offline Mode

2.19  Deployment & Infrastructure

Section 3: Implementation Timeline

3.1  Methodology

3.2  Sprint 1 — Working Prototype (Weeks 1–3)

3.3  Sprint 2 — SIMOPs & Extensions (Weeks 4–5)

3.4  Sprint 3 — PDF Templates & Notifications (Weeks 6–7)

3.5  Sprint 4 — PWA & Offline Mode (Weeks 8–9)

3.6  Sprint 5 — Mobile & Testing (Weeks 10–11)

3.7  Sprint 6 — UAT & Production (Weeks 12–13)

3.8  Timeline Summary & Key Milestones

Section 4: Training Plan

4.1  Training Approach

4.2  Training Session

4.3  In-App Training & Help Page

4.4  Training Materials Summary

Section 5: Support & Maintenance

5.1  Support Phases

5.2  Hypercare Period

5.3  Active Support & Maintenance

5.4  System Updates & Improvements

5.5  Backup & Disaster Recovery

Section 6: Payment Schedule

6.1  Payment Structure

6.2  Development Payment Milestones

6.3  Support & Maintenance Payment

6.4  Total Cost Summary

6.5  Payment Terms

6.6  Payment Timeline Overview

Section 7: Project Quotation

7.1  Quotation Summary

7.2  Scope Overview

7.3  Cost Breakdown

7.4  What's Included

7.5  What Client Provides

7.6  Payment Terms

7.7  Acceptance & Signatures

# Project Introduction

## Project Background

PowerChina HDEC currently manages its Permit To Work (PTW) process through paper-based forms and manual approval workflows. While this approach has served operational needs, the increasing scale of projects, the need for real-time visibility across multiple zones, and the requirement for HSSE (Health, Safety, Security & Environment) compliance create significant challenges in managing permits efficiently and safely.

Paper-based permits are susceptible to delays in the approval chain, lost or incomplete forms, difficulty in tracking simultaneous operations (SIMOPs), and the inability to provide real-time status visibility to all stakeholders. The daily re-approval cycle — a critical safety requirement — is particularly burdensome to manage manually across multiple active permits and zones.

This proposal presents Permitto, a purpose-built digital Permit To Work management system designed to address these challenges by digitalizing PowerChina HDEC's existing PTW process while maintaining full compliance with current operational procedures.

## Project Objectives

Digitalize the PTW Process — Replace paper-based permit forms with a structured digital workflow that mirrors the existing approval chain (WPR → WPI → PTW-PC → HSSE)

Ensure HSSE Compliance — Embed the HSSE Officer as a formal approval level in every permit, with independent risk assessment verification and the ability to request additional safety measures

Manage Simultaneous Operations — Automate SIMOPs detection, enforce countersign requirements between concurrent operations in the same zone, and provide a withholding mechanism until interface management is resolved

Enable Real-Time Visibility — Provide a centralized PTW Register with real-time status tracking, searchable and filterable by project, zone, permit type, and status

Automate Daily Re-Approval — Digitalize the daily re-confirmation cycle with deadline enforcement, automatic suspension of permits with missed approvals, and bulk approval capability

Support Field Operations — Deliver a Progressive Web App (PWA) with secure offline mode, allowing field workers to view permits, fill forms, and queue approvals even without connectivity

Reduce Administrative Overhead — Automate notifications, audit logging, PDF generation, and status transitions to minimize manual administrative work

Deploy Self-Contained — Deliver a complete system that runs entirely on the client's VPS with no external cloud service dependencies or recurring infrastructure costs

## Solution Overview

Permitto is a web-based application built with modern, proven technologies. The system architecture is designed for reliability, performance, and ease of deployment on a single VPS server.

| Component | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js (React) | Responsive web application with PWA support |
| Backend | Express.js (Node.js) | REST API with real-time processing |
| Database | PostgreSQL | Primary data store — permits, users, signatures, audit logs |
| Cache & Queue | Redis | Session management, background job queues |
| PDF Engine | Puppeteer (server-side) | On-demand permit PDF generation |
| Deployment | Docker | Containerized deployment for consistency and reliability |
| File Storage | VPS Filesystem | Supporting documents stored securely on server |

Key Design Principle: Zero External Dependencies The entire system — application, database, cache, file storage, and PDF generation — runs self-contained on the client's VPS. There are no external cloud storage fees (R2, S3), no third-party PDF storage, and no recurring infrastructure costs beyond the server itself and the email service provided by the client.

## Document Structure

This proposal is organized into the following sections:

| Section | Title | Description |
| --- | --- | --- |
| Section 1 | Scope of Work | Defines all in-scope deliverables, the permit workflow, out-of-scope items, and project assumptions |
| Section 2 | System Features & Modules | Detailed breakdown of all 19 system modules with feature specifications |
| Section 3 | Implementation Timeline | Sprint-by-sprint development plan with milestones and deliverables over 13 weeks |
| Section 4 | Training Plan | Training approach, session agenda, and in-app training materials |
| Section 5 | Support & Maintenance | Post-launch support phases, SLA, and backup/recovery strategy |
| Section 6 | Payment Schedule | Milestone-based payment structure with timeline |
| Section 7 | Project Quotation | Consolidated cost summary, inclusions, and acceptance terms |

# Section 1: Scope of Work

This section defines the complete scope of work for the Permitto PTW Digital Management System, including all deliverables, the permit workflow state machine, items out of scope, and project assumptions.

| Project Title | Permitto — Permit To Work (PTW) Digital Management System |
| --- | --- |
| Client | PowerChina HDEC |
| Objective | Design, develop, and deploy a web-based Permit To Work application that digitalizes the client's existing PTW process — replacing paper-based permit management with a multi-level digital approval workflow, SIMOPs coordination, HSSE compliance, real-time tracking, and mobile accessibility. |

## 1.1 In-Scope Deliverables

The following 20 deliverables constitute the complete scope of the project:

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | User Management & Authentication | Registration, email/password authentication, JWT-based sessions, password reset. Role-based access control for 5 user roles: Super Admin, PTW-PC (Coordinator), WPI (Issuer), HSSE Officer, WPR (Receiver) |
| 2 | Project & Zone Management | Create/manage projects with zone-based divisions. Permits, users, and workflows scoped to specific zones within a project |
| 3 | PTW Register | Centralized, auto-maintained digital permit registry — searchable, filterable log of all issued, active, closed, and cancelled permits with full status history |
| 4 | Permit Template Builder | Form builder for Coordinators to create custom permit templates for 7 permit types (General PTW, Hot Work, Excavation, Work at Height, Lifting, Night Work, Road Closure) with configurable field types, risk assessment checklists, and compliance sections |
| 5 | Permit Request & Submission | Multi-step form workflow for WPR to verify risk assessment controls, fill PTW forms, auto-save during filling, upload supporting documents, and submit to WPI |
| 6 | 4-Level Approval Workflow | Sequential approval chain: WPR → WPI → PTW-PC → HSSE → APPROVED. Each level includes digital signature, risk assessment verification, and ability to request additional measures (revise & resubmit loop) |
| 7 | SIMOPs Management | Simultaneous Operations gate — automatic detection of overlapping permits in the same zone, countersign requirement from other SIMOP's WPI, permit withholding mechanism |
| 8 | SIMOPs Checklist | Digital SIMOPs checklist (based on client-provided format) for documenting interface management between concurrent operations |
| 9 | Daily Re-Approval Cycle | Automated daily re-confirmation for all active permits with deadline enforcement, automatic suspension for missed approvals, and bulk approval support |
| 10 | Condition Change Workflow | Mid-work re-assessment process — WPR/WPI can flag changed conditions, triggering re-assessment that leads to either continued work, re-permitting, or cancellation |
| 11 | Permit Extension | Formal extension request flow — WPR requests extension before expiry, WPI reviews and grants/denies, extension signed and PTW Register updated |
| 12 | Permit Close-Out & Cancellation | Formal close-out by PTW-PC with completion notes and signature. Separate cancellation path for permits terminated due to issues |
| 13 | PDF Generation | Automated generation of print-ready permit PDFs matching client-provided physical permit formats (7 types) — with form data, signatures, QR code, and company branding |
| 14 | Notification System | Email notifications for all workflow events and in-app notification center with real-time updates and unread counts |
| 15 | File Storage | Secure server-based document and signature storage with access control |
| 16 | Background Automation | Scheduled jobs for daily reminders, suspension checks, expiry warnings, extension deadline alerts, and end-of-day processing |
| 17 | Audit Trail | Complete timestamped audit log for every permit action — submissions, approvals, rejections, additional measures requests, condition changes, extensions, and closures |
| 18 | Progressive Web App (PWA) | Installable PWA with offline mode — field workers can view active permits, fill forms, and queue submissions while offline, with automatic sync on connectivity restore |
| 19 | Responsive Web Application | Mobile-first design accessible via any modern browser on mobile, tablet, and desktop |
| 20 | Deployment & Infrastructure | Docker-containerized deployment with CI/CD pipeline, staging and production environments |

## 1.2 Permit Workflow State Machine

The following state machine defines all permit lifecycle transitions:

DRAFT → SUBMITTED → [SIMOPs Gate] → WPI_APPROVED → PC_APPROVED → HSSE_APPROVED → ACTIVE

At each approval level, the approver may:

• Approve — permit advances to the next level

• Request Additional Measures — WPR revises and resubmits

• Reject — permit returned with feedback

During ACTIVE:

ACTIVE → CONDITION_CHANGED → RE_ASSESSMENT → RE_PERMIT / CONTINUE / CANCEL

ACTIVE → EXPIRED → EXTENSION_REQUESTED → GRANTED (back to ACTIVE) / DENIED → CLOSE_OUT

ACTIVE → PENDING_DAILY → APPROVED (daily) / SUSPENDED

Terminal states:  CLOSED (normal completion)  |  CANCELLED (terminated due to issues)

## 1.3 Out of Scope (Future Phases)

The following items are explicitly out of scope for this engagement and may be addressed in future phases:

Native mobile applications (iOS/Android)

SMS notifications

Multi-language / localization support

Third-party system integrations (ERP, SAP, etc.)

Analytics dashboard and reporting module

Bulk user import (CSV)

Browser push notifications

## 1.4 Assumptions

1. Client has provided permit PDF templates (7 types + SIMOPs checklist); additional templates will be provided by the client as needed

2. Client will provide company branding assets (logo, colors) for the application UI

3. Client will assign a dedicated team or representative who will be actively available throughout the project for requirements clarification, feedback, design approvals, UAT participation, and go-live sign-off. Delays in client-side responses may impact the delivery timeline

4. Client will provide a VPS server for hosting the application

5. Client will provide a domain name for deployment

6. Client will provide an emailing service for transactional notifications

7. The system will support 100 concurrent users at launch, with architecture designed to scale to 500+

8. All permit content, forms, and workflow definitions will be provided/validated by the client

9. Users will access the system via modern web browsers (Chrome, Safari, Edge, Firefox) — no legacy browser support required

# Section 2: System Features & Modules

This section provides a detailed breakdown of all 19 system modules that comprise the Permitto PTW system. Each module is described with its features and specifications.

## 2.1 User Management & Authentication

| Feature | Description |
| --- | --- |
| User Registration | Admin-invited registration with email activation |
| Login / Logout | Email/password authentication with secure session management |
| Password Reset | Self-service password reset via email link |
| Session Management | JWT access tokens (short-lived) + refresh tokens (long-lived) with automatic renewal |
| Role Assignment | 5 roles: Super Admin, PTW-PC (Coordinator), WPI (Issuer), HSSE Officer, WPR (Receiver) |
| User Profiles | View/edit personal details, notification preferences, and one-time digital signature setup |
| Digital Signature Setup | User draws and saves their signature once during profile setup. Stored securely in the database and reused for all approvals |
| User Deactivation | Soft-delete — deactivated users cannot login but historical records are preserved |

## 2.2 Role-Based Access Control (RBAC)

Permissions are enforced at both API level (backend middleware) and UI level (feature visibility).

| Role | Capabilities |
| --- | --- |
| Super Admin | Create projects, manage all users (all roles), system-wide visibility, system configuration |
| PTW-PC (Coordinator) | Create permit templates, create Issuers & Receivers, 3rd-level approval, close-out permits, manage PTW Register |
| WPI (Issuer) | 1st-level approval, create Receivers, daily re-approval, SIMOPs countersign, grant/deny permit extensions |
| HSSE Officer | 4th-level (final) approval, independent risk assessment verification, request additional safety measures, HSSE compliance oversight |
| WPR (Receiver) | Request permits, fill multi-step forms, upload documents, daily re-confirmation, request permit extensions |

## 2.3 Project & Zone Management

| Feature | Description |
| --- | --- |
| Project CRUD | Create, view, edit, activate/deactivate projects |
| Project Code | Unique project code used in permit ID generation (e.g., "AFIF2") |
| Zone Management | Divide projects into zones/areas — permits are issued per zone |
| User-Project Assignment | Assign users to specific projects with their role; users only see assigned projects |
| Zone-Based Scoping | Permits, SIMOPs detection, and workflows scoped to zones within a project |

## 2.4 PTW Register

| Feature | Description |
| --- | --- |
| Auto-Registration | Every permit automatically logged in the register upon issuance |
| Search & Filter | Search by permit number, project, zone, type, status, date range, assignee |
| Status Tracking | Real-time status visibility for all permits (draft through closed) |
| Register Updates | Automatic updates on every state change — approvals, extensions, suspensions, closures, cancellations |
| Export | Export register data for reporting and compliance purposes |

## 2.5 Permit Template Builder

| Feature | Description |
| --- | --- |
| Template Creation | Coordinators build custom permit form templates per permit type |
| 7 Permit Types | General PTW, Hot Work, Excavation, Work at Height, Lifting, Night Work, Road Closure |
| Field Types | Text, textarea, number, date, time, select, multi-select, checkbox, radio, file upload, signature, checkbox grid, yes/no/NA |
| Multi-Step Sections | Organize forms into logical steps/sections with progress indication |
| Risk Assessment Checklists | Built-in compliance checklist sections with configurable items |
| Field Properties | Label, placeholder, required/optional, validation rules, help text |
| Template Versioning | Version control — new versions don't break existing permits using older versions |
| Template Preview | Preview template layout before publishing |
| Background Color | Configurable background color per template for visual identification |
| Activate/Deactivate | Control which templates are available for new permit requests |

## 2.6 Permit Request & Submission

| Feature | Description |
| --- | --- |
| Template Selection | WPR browses available templates filtered by project and permit type |
| Multi-Step Form | Step-by-step form filling with progress indicator and forward/backward navigation |
| Auto-Save | Automatic draft saving during form filling — no data loss on accidental navigation or connectivity issues |
| File Upload | Upload supporting documents (PDF, JPG, PNG, HEIC) up to 25MB per file, max 10 per permit |
| Risk Assessment Verification | WPR confirms implementation of risk assessment control measures at site before submission |
| Draft Management | Save, resume, and manage draft permits before submission |
| Permit ID Generation | Auto-generated structured permit IDs: {PROJECT_CODE}-{TYPE}-{YEAR}-{SEQUENCE} |
| Submit to WPI | One-click submission triggers the approval workflow and notifies the assigned WPI |

## 2.7 4-Level Approval Workflow

| Approval Level | Actor | Actions |
| --- | --- | --- |
| Level 1 | WPI (Issuer) | Review permit, verify risk assessment, approve / request additional measures / reject |
| Level 2 | PTW-PC (Coordinator) | Review permit, approve / reject |
| Level 3 | HSSE Officer | Independent risk assessment verification, approve / request additional measures / reject |

| Feature | Description |
| --- | --- |
| One-Click Approval | On approval, user clicks "Approve" and their stored profile signature is automatically applied with a fresh timestamp |
| Request Additional Measures | Approvers can request specific additional safety measures from WPR — not just flat reject. WPR implements and resubmits |
| Rejection with Feedback | Mandatory reason/comments on rejection — WPR receives feedback and can revise & resubmit |
| Approval Dashboard | Each role sees their pending approvals with filters by project, zone, type, urgency |
| Approval Notifications | Real-time notifications at each workflow transition to all relevant parties |
| Audit Logging | Every approval, rejection, and additional measures request logged with timestamp, user, and comments |

## 2.8 SIMOPs Management

| Feature | Description |
| --- | --- |
| Automatic Detection | System detects when multiple permits are active or pending in the same zone during overlapping time periods |
| SIMOPs Gate | Blocking step in approval flow — if SIMOPs detected, permit cannot proceed until interfaces are managed |
| Countersign Requirement | Other SIMOP's WPI must review and countersign the permit, confirming interface management |
| Withhold Mechanism | Permits withheld if interface management issues are unresolved — WPI notified to resolve before proceeding |
| SIMOPs Checklist | Digital checklist (based on client-provided format) documenting how interfaces between concurrent operations are managed |
| Cross-Permit Visibility | All parties can see which other permits are active in the same zone |

## 2.9 Daily Re-Approval Cycle

| Feature | Description |
| --- | --- |
| Daily Reminders | Automated reminder notifications sent at configurable time (default 7:00 AM) |
| One-Click Re-Approval | User confirms permit validity for the day — stored signature auto-applied with timestamp |
| Deadline Enforcement | Configurable deadline (default 8:00 AM) — permits not re-approved by deadline are automatically suspended |
| Bulk Approval | Approve multiple permits at once for efficiency |
| Suspension | Automatic suspension with notifications to all parties when any role misses the deadline |
| Reactivation | Suspended permits can be reactivated once all pending daily approvals are completed |

## 2.10 Condition Change & Re-Assessment

| Feature | Description |
| --- | --- |
| Flag Condition Change | WPR or WPI can flag that site conditions have changed during active work |
| Notify WPI | Automatic notification to WPI when conditions are flagged |
| Re-Assessment | WPI reviews the changed conditions and determines next steps |
| Re-Permitting | If required, WPI triggers re-permitting — original permit cancelled, new permit initiated |
| Continue Work | If conditions are manageable, WPI confirms and work continues under existing permit |
| Cancellation | If conditions are unsafe, WPI cancels the permit immediately |

## 2.11 Permit Extension

| Feature | Description |
| --- | --- |
| Extension Request | WPR requests extension before permit expiry with justification |
| WPI Review | WPI reviews extension request and grants or denies |
| Extension Sign-Off | Granted extensions require WPI approval with stored signature and updated validity dates |
| Register Update | PTW Register automatically updated with extension details |
| Denial Path | Denied extensions proceed to permit close-out |

## 2.12 Permit Close-Out & Cancellation

| Feature | Description |
| --- | --- |
| Close-Out | PTW-PC formally closes permit with completion notes and signature |
| Cancellation | Separate path for permits terminated due to safety issues, condition changes, or re-permitting |
| Register Update | Both close-out and cancellation automatically update the PTW Register |
| Final PDF | Updated PDF generated on-demand reflecting close-out details |
| File Archival | All permit data and documents preserved in the system for compliance |

## 2.13 PDF Generation

| Feature | Description |
| --- | --- |
| On-Demand Generation | PDFs are generated on-the-fly when user clicks "View PDF" or "Download PDF" — no PDF files permanently stored on the server |
| 7 Permit Formats | PDF layouts matching client-provided physical permit formats for each permit type |
| Content | Form data, all approval signatures with timestamps, risk assessment details, QR code linking to digital permit |
| Branding | Company header, logo, and branding on all generated PDFs |
| Two-Page Layout | Front page (permit details, signatures) and back page (additional precautions, daily re-validation table) |
| Download & Print | One-click PDF download or in-browser print from the permit detail view |
| Offline Availability | Generated PDFs are cached by the PWA for offline viewing |

## 2.14 Notification System

| Feature | Description |
| --- | --- |
| Email Notifications | Transactional emails for: submission, approval, rejection, additional measures, daily reminders, suspension, expiry warning, extension decisions, close-out |
| In-App Notifications | Real-time notification center with bell icon and unread count |
| Click-to-Navigate | Click any notification to go directly to the relevant permit |
| Mark Read/Unread | Mark individual or all notifications as read |
| Notification Preferences | Users can configure email notification preferences |

## 2.15 File Storage

All file storage is self-contained on the client-provided VPS — no external cloud storage services required.

| Feature | Description |
| --- | --- |
| Server-Side Storage | Supporting documents stored securely on the VPS filesystem in access-controlled directories |
| Secure Upload | Files uploaded through the API with authentication and authorization checks |
| Supported Formats | PDF, JPG, PNG, HEIC |
| Size Limits | 25MB per file, 10 files per permit |
| Access Control | File access respects permit visibility permissions — only authorized users can download |
| Signature Storage | User signatures stored as encrypted data in the database (PostgreSQL) — not as separate files |
| PDF Storage | Not applicable — PDFs are generated on-demand and cached client-side by the PWA |

### Storage Architecture

| Data Type | Storage Location | Notes |
| --- | --- | --- |
| User signatures | PostgreSQL database | One-time profile signature, stored securely, reused on all approvals |
| Permit data | PostgreSQL database | All form data, status, audit logs, timestamps |
| Supporting documents | VPS filesystem | Uploaded files stored in secure server directories |
| PDFs | Not stored | Generated on-demand, cached by PWA for offline |
| Offline form drafts | Browser (IndexedDB) | Encrypted, synced to server on reconnect |

No External Storage Required No external storage services (Cloudflare R2, AWS S3, etc.) are required. The entire system runs self-contained on the client-provided VPS.

## 2.16 Background Automation

| Job | Schedule | Description |
| --- | --- | --- |
| Daily Reminder | 7:00 AM | Send re-approval reminders to all parties with active permits |
| Suspension Check | 8:05 AM | Automatically suspend permits with missed daily approvals |
| Expiry Warning | 24h before | Notify all parties of upcoming permit expiry |
| End-of-Day | 5:00 PM | Process day-end status transitions |
| Extension Alerts | As needed | Notify when extension deadlines approach |
| Email Sending | On trigger | Process queued transactional emails |

## 2.17 Audit Trail

| Feature | Description |
| --- | --- |
| Comprehensive Logging | Every permit action logged: submissions, approvals, rejections, additional measures, condition changes, extensions, suspensions, closures, cancellations |
| Timestamped | Precise timestamp on every log entry |
| User Attribution | Every action attributed to the user who performed it |
| Status History | Previous status to new status recorded on every transition |
| Comments | Approver/rejector comments captured in the audit log |
| Offline Action Logging | All actions performed offline are logged with timestamps and synced to the audit trail on reconnect |
| Timeline View | Visual timeline of all permit events on the permit detail page |

## 2.18 Progressive Web App (PWA) & Offline Mode

### Offline Capabilities

| Feature | Description |
| --- | --- |
| Installable | Users can install the app on mobile/desktop home screen — works like a native app |
| Offline Permit Viewing | View active permits and permit details without internet connectivity |
| Offline PDF Viewing | PDFs for active permits are pre-cached when online and available for viewing/printing offline |
| Offline Form Filling | Fill permit forms offline — data stored locally in encrypted browser storage |
| Queue Submissions | Submissions and approvals queued when offline, with visual indicator of pending actions |
| Auto-Sync | Automatic synchronization when connectivity is restored — queued actions are submitted to the server |
| Sync Status Indicator | Visual indicator showing online/offline status and number of pending sync actions |
| Smart Caching | Only the user's own active permits and their PDFs are cached — not all system data |
| Cache Refresh | When permit data changes, cache is refreshed on next online access |

### Offline Security Measures

All offline cached data is protected with industry-standard security measures, following the same model used by enterprise applications (SAP Fiori, Microsoft Teams, SafetyCulture).

| # | Security Measure | Description |
| --- | --- | --- |
| 1 | HTTPS Only | All data in transit is encrypted. Service workers only function over HTTPS |
| 2 | Encryption at Rest | All cached data in browser storage (IndexedDB) encrypted using Web Crypto API with session-derived key |
| 3 | Session-Bound Cache | Cached data tied to authenticated session. When session expires, encryption key is destroyed |
| 4 | Wipe on Logout | All local data (IndexedDB, Cache API, service worker cache) completely wiped on logout |
| 5 | Session Timeout | Auto-lock after configurable idle period (15-30 min). Re-authentication required even offline |
| 6 | Data Minimization | Only user's own active permits cached. Closed/expired permit data automatically purged |
| 7 | Auto-Expiry | Cached data expires automatically after configurable period (24-48 hours) |
| 8 | Offline Action Audit | All offline actions logged with timestamps. Server validates on sync |

### Optional Enhanced Security (Available on Request)

| # | Security Measure | Description |
| --- | --- | --- |
| 9 | Remote Wipe | Admin can flag a user's session for device wipe. On next sync, all local data is cleared |
| 10 | Biometric Lock | Require device fingerprint or face ID before accessing offline cached data |

## 2.19 Deployment & Infrastructure

All infrastructure runs self-contained on the client-provided VPS — no external cloud services required beyond the email service.

| Feature | Description |
| --- | --- |
| Docker Containerization | Application packaged in Docker containers for consistent, reproducible deployment |
| CI/CD Pipeline | Automated build, test, and deployment pipeline |
| Staging Environment | Pre-production environment for client UAT and testing |
| Production Environment | Live production deployment on client-provided VPS |
| Database | PostgreSQL for primary data storage |
| Cache & Queue | Redis for session management, background job queues, and caching |
| File Storage | VPS filesystem for supporting document uploads |
| Backup Strategy | Automated database backups and file system backups on the VPS |

### Infrastructure Cost Summary

| Service | Provider | Cost to Client |
| --- | --- | --- |
| VPS Server | Client-provided | Included |
| Domain | Client-provided | Included |
| Email Service | Client-provided | Included |
| Database (PostgreSQL) | Runs on VPS | No additional cost |
| Cache (Redis) | Runs on VPS | No additional cost |
| File Storage | VPS filesystem | No additional cost |
| Cloud Storage (R2/S3) | Not required | None |
| PDF Storage | Not required | None |

# Section 3: Implementation Timeline

This section outlines the sprint-by-sprint development plan for the 13-week project delivery, following Agile Scrum methodology with regular sprint reviews and live staging demos.

## 3.1 Methodology

| Framework | Agile Scrum |
| --- | --- |
| Sprint 1 | 3 weeks (working prototype delivery) |
| Subsequent Sprints | 2 weeks each |
| Sprint Review/Demo | End of each sprint — live demo on staging URL |
| Staging | Hosted on our infrastructure throughout development. Client receives a live staging URL from Sprint 1 |
| Production | Deployed to client's VPS only after UAT sign-off |

## 3.2 Sprint 1 — Working Prototype (Weeks 1-3)

| Deliverable | Details |
| --- | --- |
| Project Infrastructure | Monorepo setup, Docker containerization, CI/CD pipeline, staging environment on our VPS |
| Database Design & Setup | Full relational schema — users, projects, zones, templates, permits, daily approvals, audit logs, notifications |
| Authentication & Sessions | Email/password login, JWT sessions with refresh tokens, password reset, session management |
| RBAC (5 Roles) | Super Admin, PTW-PC, WPI, HSSE Officer, WPR — permissions enforced at API and UI level |
| User Management | Create, view, edit, deactivate/reactivate users with role assignment |
| Project & Zone Management | Create projects with unique codes, divide into zones, assign users to projects |
| One-Time Profile Signature | Users draw and save signature once during profile setup, stored securely in database |
| Permit Template Builder | Form builder with 14 field types, multi-step sections, risk assessment checklists, versioning, preview |
| Permit Request & Submission | Multi-step form filling with auto-save, file upload, draft management |
| 4-Level Approval Workflow | Full sequential approval: WPR → WPI → PTW-PC → HSSE with stored signatures |
| Daily Re-Approval Cycle | Daily re-confirmation with deadline enforcement, automatic suspension, bulk approval |
| Permit Close-Out | Formal close-out by PTW-PC, separate cancellation path |
| PTW Register | Centralized permit registry — searchable, filterable, with status tracking |
| Background Automation | Scheduled jobs — daily reminders, suspension checks, expiry warnings |
| Email & In-App Notifications | Transactional emails + notification center with bell icon |
| On-Demand PDF Generation | Print-ready permit PDFs with form data, signatures, QR code, branding |
| Audit Trail | Complete timestamped log of all permit actions |
| Responsive Frontend | Mobile-first web application with role-based dashboards and full workflow UI |
| Staging Deployment | Live staging URL delivered to client |

Sprint 1 Milestone: WORKING PROTOTYPE Client receives a live staging URL with the full core PTW workflow operational — including 4-level approval, daily re-approval, template builder, PTW register, notifications, and PDF generation.

## 3.3 Sprint 2 — SIMOPs, Condition Change & Extensions (Weeks 4-5)

| Deliverable | Details |
| --- | --- |
| SIMOPs Full Implementation | Countersign flow (other SIMOP's WPI must approve), withhold mechanism, blocking gate in approval workflow |
| SIMOPs Checklist | Digital checklist based on client-provided format for documenting interface management |
| SIMOPs UI | Conflict alerts, countersign screens, cross-permit visibility per zone |
| Condition Change Workflow | Flag changed conditions, notify WPI, re-assessment with options: continue, re-permit, or cancel |
| Permit Extension | Extension request by WPR, WPI review and grant/deny, sign extension, PTW Register auto-update |
| Condition Change & Extension UI | Request forms, approval screens, status indicators |

## 3.4 Sprint 3 — PDF Templates & Notifications (Weeks 6-7)

| Deliverable | Details |
| --- | --- |
| 7 Permit PDF Formats | PDF layouts matching all client-provided physical permit formats (General PTW, Hot Work, Excavation, Work at Height, Lifting, Night Work, Road Closure) |
| Updated Email Notifications | New notifications for HSSE approval, SIMOPs countersign, additional measures, condition change, extensions |
| Additional Measures Flow | Specific measures communicated to WPR with actionable notifications |
| PDF Validation | Side-by-side comparison with physical permit formats for 1:1 parity |

## 3.5 Sprint 4 — PWA & Offline Mode (Weeks 8-9)

| Deliverable | Details |
| --- | --- |
| PWA Setup | Service worker, app manifest — installable on mobile/desktop home screen |
| Offline Permit Viewing | Active permits cached and viewable without connectivity |
| Offline PDF Caching | PDFs pre-cached for offline viewing/printing |
| Offline Form Filling | Fill permit forms offline, data stored in encrypted local storage |
| Auto-Sync | Automatic sync of queued actions on connectivity restore |
| Encryption at Rest | All cached data encrypted using Web Crypto API |
| Session-Bound Cache | Encryption key destroyed on logout/session expiry |
| Session Timeout | Auto-lock after idle period, re-authentication required even offline |
| Data Minimization | Only user's own active permits cached, auto-purge of expired data |
| Offline Action Audit | All offline actions logged with timestamps, validated on sync |

## 3.6 Sprint 5 — Mobile Optimization & Testing (Weeks 10-11)

| Deliverable | Details |
| --- | --- |
| Mobile Responsiveness | All pages audited and optimized for mobile and tablet use |
| Touch Target Optimization | Buttons and interactions sized for field use on mobile |
| Cross-Browser Testing | Chrome, Safari, Edge, Firefox verification |
| End-to-End Workflow Testing | All permit types, all approval paths, all edge cases |
| SIMOPs Edge Cases | Multiple overlapping permits, zone conflict scenarios |
| Offline Sync Testing | Conflict resolution, queue integrity verification |
| Performance Optimization | Page load times, API response times |
| Bug Fixes | All issues from previous sprint reviews |

## 3.7 Sprint 6 — UAT & Production Deployment (Weeks 12-13)

| Deliverable | Details |
| --- | --- |
| Client UAT | Client team tests all workflows on staging environment |
| UAT Feedback Fixes | Issues reported during UAT resolved |
| Final Adjustments | UI tweaks, wording changes, workflow adjustments per client feedback |
| Client VPS Setup | Docker, PostgreSQL, Redis, domain configuration on client's VPS |
| Production Deployment | Application deployed to client's VPS |
| Initial Data Setup | Users, projects, zones, templates configured for production |
| Production Smoke Test | Full workflow verification on production environment |
| Handover | Admin credentials, documentation, system access |

Sprint 6 Milestone: PROJECT DELIVERED Production live on client's VPS. UAT signed off. Source code, documentation, and admin access handed over.

## 3.8 Timeline Summary & Key Milestones

### Sprint Overview

| Sprint | Duration | Weeks | Deliverable |
| --- | --- | --- | --- |
| Sprint 1: Working Prototype | 3 weeks | 1-3 | Live staging URL — full core PTW workflow |
| Sprint 2: SIMOPs + Extensions | 2 weeks | 4-5 | SIMOPs, condition change, permit extension |
| Sprint 3: PDF Templates + Notifications | 2 weeks | 6-7 | 7 PDF formats, complete notification system |
| Sprint 4: PWA & Offline Mode | 2 weeks | 8-9 | Installable PWA with secure offline mode |
| Sprint 5: Mobile + Testing | 2 weeks | 10-11 | Mobile optimization, full testing |
| Sprint 6: UAT + Production | 2 weeks | 12-13 | Client UAT, production deployment |
| Total | 13 weeks |  |  |

### Key Milestones

| Milestone | When | Deliverable |
| --- | --- | --- |
| Working Prototype | End of Week 3 | Live staging URL — core PTW workflow demo |
| SIMOPs Complete | End of Week 5 | Full SIMOPs with countersign and checklist |
| All Features Complete | End of Week 9 | PWA, offline, all workflows operational |
| UAT Start | Week 12 | Client begins formal acceptance testing |
| Go-Live | End of Week 13 | Production on client's VPS |

### Hosting Approach

| Phase | Environment | Hosted On |
| --- | --- | --- |
| Sprints 1-5 | Staging | Our VPS — client receives staging URL for sprint reviews |
| Sprint 6 | Production | Client's VPS — final deployment after UAT sign-off |

# Section 4: Training Plan

This section outlines the training approach to ensure PowerChina HDEC's team is fully equipped to use and manage the Permitto system independently after go-live.

## 4.1 Training Approach

| Method | Single comprehensive train-the-trainer session with client's team |
| --- | --- |
| Format | Live session (online or on-site) covering all roles, workflows, and system administration |
| Timing | Conducted during Sprint 6 (UAT phase), before go-live |
| Environment | Conducted on the staging environment with test data |
| Self-Service Materials | Dedicated in-app training & help page accessible by all registered users |

## 4.2 Training Session

| Audience | Client's designated team (train-the-trainer) |
| --- | --- |
| Duration | 3-4 hours |
| Format | Live walkthrough + Q&A |

### Session Agenda

| # | Topic | Coverage |
| --- | --- | --- |
| 1 | System Overview & Navigation | Login, dashboard, navigation, notification center, PWA installation, offline mode |
| 2 | User & Project Setup | Creating users across all 5 roles, project creation, zone management, user-project assignment |
| 3 | Profile Signature Setup | One-time signature drawing and saving for all approval roles |
| 4 | Template Builder | Creating permit templates, field types, multi-step sections, risk assessment checklists, versioning, preview |
| 5 | Template Modification | Editing existing templates, creating new versions, duplicating templates |
| 6 | Permit Request Flow (WPR) | Selecting template, filling multi-step form, auto-save, file upload, draft management, submitting |
| 7 | 4-Level Approval Flow | WPI approval, PTW-PC approval, HSSE approval — one-click approve, requesting additional measures, rejection |
| 8 | SIMOPs Management | Zone overlap alerts, countersign process, withhold mechanism, SIMOPs checklist |
| 9 | Daily Re-Approval | Daily confirmation, bulk approval, suspension and reactivation |
| 10 | Condition Change & Extensions | Flagging condition changes, re-assessment, extension request and approval |
| 11 | Close-Out & Cancellation | Permit close-out by PTW-PC, cancellation, PTW Register updates |
| 12 | PTW Register | Searching, filtering, exporting permit records |
| 13 | PDF Generation | Viewing and downloading permit PDFs, offline PDF access |
| 14 | Q&A | Open questions from the client's team |

After this session, the client's trained team will be equipped to onboard all end users (WPIs, HSSE Officers, WPRs) independently.

## 4.3 In-App Training & Help Page

A dedicated Training & Help page will be built into the web application, accessible by all registered users from the main navigation.

| Feature | Description |
| --- | --- |
| Role-Based Guides | Each user sees training content relevant to their role |
| Step-by-Step Walkthroughs | Visual guides with screenshots for every major workflow |
| Video Walkthroughs | Recorded screen recordings embedded in the help page |
| Quick Reference | Common actions per role — one-page summary format |
| FAQ Section | Frequently asked questions and troubleshooting steps |
| Searchable | Users can search for specific topics or actions |
| Always Accessible | Available from any page via a help icon in the navigation |

## 4.4 Training Materials Summary

| Material | Delivery Method |
| --- | --- |
| Live train-the-trainer session | Online or on-site (1 session, 3-4 hours) |
| Role-based user guides | In-app training page |
| Step-by-step walkthroughs with screenshots | In-app training page |
| Video recordings of training session | In-app training page |
| Quick reference per role | In-app training page |
| FAQ & troubleshooting | In-app training page |

All training materials are digital, accessible within the application, and available to every user at any time — no external documents to manage or distribute.

# Section 5: Support & Maintenance

This section defines the post-launch support structure, including the intensive hypercare period, ongoing maintenance, service level agreements, and backup/recovery strategy.

## 5.1 Support Phases

| Phase | Period | Description |
| --- | --- | --- |
| Hypercare | First 4 weeks after go-live | Intensive post-launch support — priority response to any issues, daily monitoring, immediate bug fixes |
| Active Support | Ongoing (after hypercare) | Continued maintenance, bug fixes, security updates, server monitoring, and technical assistance |

## 5.2 Hypercare Period (Weeks 1-4 After Go-Live)

Dedicated intensive support immediately after production deployment to ensure smooth adoption.

| Duration | 4 weeks from go-live date |
| --- | --- |
| Availability | Sunday–Thursday, business hours (or as agreed) |
| Response Time | Critical issues: within 2 hours. Other issues: within 4 hours |
| Monitoring | Daily system health checks — server, database, background jobs, email delivery |
| Scope | Bug fixes, performance issues, workflow adjustments, user support, configuration changes |
| Communication | Direct channel (WhatsApp/Teams/email) with the development team |

## 5.3 Active Support & Maintenance (Ongoing)

Continued support after the hypercare period to keep the system running smoothly, secure, and up to date.

### What's Included

| Category | Coverage |
| --- | --- |
| Bug Fixes | Identification and resolution of software defects — no additional charge for bugs in delivered features |
| Security Updates | Regular security patches for dependencies, frameworks, and server software |
| Server Monitoring | Monitoring of application health, database performance, background job execution, and disk usage |
| Database Maintenance | Routine database optimization, backup verification, and performance tuning |
| Uptime Monitoring | System availability monitoring with alerts for downtime |
| Backup Management | Automated daily database backups with verification |
| SSL Certificate Management | SSL/TLS certificate renewal and configuration |
| Email Service Monitoring | Monitoring email delivery success rates and troubleshooting delivery issues |
| Background Job Monitoring | Ensuring scheduled jobs execute reliably |
| Minor Adjustments | Small configuration changes, wording updates, notification timing adjustments |

### Service Level Agreement (SLA)

| Priority | Description | Response Time | Resolution Target |
| --- | --- | --- | --- |
| Critical | System down, no users can access, data loss risk | Within 2 hours | Within 8 hours |
| High | Major feature broken (approvals, PDFs, notifications) | Within 4 hours | Within 24 hours |
| Medium | Feature partially impaired, workaround available | Within 8 hours | Within 3 business days |
| Low | Minor UI issue, cosmetic defect, non-urgent request | Within 24 hours | Within 5 business days |

### Support Availability

| Support Hours | Sunday–Thursday, 9:00 AM – 6:00 PM (client's timezone) |
| --- | --- |
| Emergency Support | Critical issues (system down) — available outside business hours via emergency contact |
| Communication Channels | Dedicated support channel (WhatsApp/Teams/email — as agreed) |
| Issue Reporting | Client reports issues via agreed channel with description and screenshots |

## 5.4 System Updates & Improvements

| Type | Included in Maintenance | Description |
| --- | --- | --- |
| Bug Fixes | Yes | Defects in delivered features |
| Security Patches | Yes | Dependency and server updates |
| Minor Adjustments | Yes | Configuration, wording, timing changes |
| Performance Optimization | Yes | Query optimization, caching improvements |
| New Features / Enhancements | No — quoted separately | New modules, workflow changes, additional permit types |
| Major Scope Changes | No — quoted separately | Significant functionality additions beyond original scope |

New features and enhancements beyond the delivered scope can be requested and will be estimated and quoted separately.

## 5.5 Backup & Disaster Recovery

| Database Backups | Automated daily backups with 30-day retention |
| --- | --- |
| Backup Storage | Stored separately from production server for redundancy |
| Recovery Time Objective (RTO) | System restored within 4 hours of a critical failure |
| Recovery Point Objective (RPO) | Maximum 24 hours of data loss (from last daily backup) |
| Disaster Recovery Test | Backup restoration tested quarterly to verify integrity |

# Section 6: Payment Schedule

This section outlines the milestone-based payment structure for the project development and the monthly retainer for ongoing support and maintenance.

## 6.1 Payment Structure

| Component | Type | Detail |
| --- | --- | --- |
| Project Development | Milestone-based | Payments tied to sprint deliverables and client sign-off |
| Support & Maintenance | Monthly retainer | USD 1,000/month, begins after go-live (minimum 6 months) |

## 6.2 Development Payment Milestones

| # | Milestone | Trigger | Amount (USD) |
| --- | --- | --- | --- |
| 1 | Project Kick-Off | Contract signing — before development begins | $4,000 |
| 2 | Working Prototype Delivered | Sprint 1 complete — live staging URL with core PTW workflow | $1,600 |
| 3 | SIMOPs & Advanced Workflows | Sprint 2 complete — SIMOPs with countersign, condition change, permit extension | $1,400 |
| 4 | PDF Templates & Notifications | Sprint 3 complete — 7 permit PDF formats, complete notification system | $1,200 |
| 5 | PWA & Offline Mode | Sprint 4 complete — installable PWA with secure offline mode | $1,400 |
| 6 | Testing Complete | Sprint 5 complete — mobile optimization, full testing, bug fixes | $1,200 |
| 7 | Go-Live & Handover | Sprint 6 complete — production deployed on client's VPS, UAT signed off | $1,200 |
|  | Total Project Cost |  | $12,000 |

## 6.3 Support & Maintenance Payment

| Monthly Fee | USD 1,000/month |
| --- | --- |
| Starts | After go-live (end of Sprint 6) |
| Minimum Term | 6 months |
| Includes | Hypercare (first 4 weeks) + ongoing active support as defined in Section 5 |
| Billing Cycle | Monthly, invoiced at the start of each month |
| After Minimum Term | Continues month-to-month, cancellable with 30 days written notice |

## 6.4 Total Cost Summary

| Item | Amount (USD) |
| --- | --- |
| Project Development (one-time) | $12,000 |
| Support & Maintenance (6-month minimum) | $6,000 ($1,000/month x 6) |
| TOTAL | $18,000 |

## 6.5 Payment Terms

| Currency | USD |
| --- | --- |
| Payment Method | Bank transfer / wire (or as agreed) |
| Invoice | Issued upon milestone completion with deliverable summary |
| Payment Due | Within 7 business days of invoice date |
| Milestone Sign-Off | Client confirms deliverable acceptance via sprint review before payment is due |
| Late Payment | Work may be paused if payment is overdue by more than 14 days |

## 6.6 Payment Timeline Overview

| Week | Event | Payment |
| --- | --- | --- |
| Week 0 | Contract signing | $4,000 (kick-off) |
| Week 3 | Sprint 1 — Prototype delivered | $1,600 |
| Week 5 | Sprint 2 — SIMOPs & workflows | $1,400 |
| Week 7 | Sprint 3 — PDFs & notifications | $1,200 |
| Week 9 | Sprint 4 — PWA & offline | $1,400 |
| Week 11 | Sprint 5 — Testing complete | $1,200 |
| Week 13 | Sprint 6 — Go-live & handover | $1,200 |
| Week 14+ | Support & maintenance begins | $1,000/month |

# Section 7: Project Quotation

This section provides the consolidated project quotation, including scope overview, cost breakdown, what's included, client responsibilities, and acceptance terms.

## 7.1 Quotation Summary

| Project | Permitto — Permit To Work (PTW) Digital Management System |
| --- | --- |
| Prepared For | PowerChina HDEC |
| Prepared By | [Your Company Name] |
| Date | [Date] |
| Validity | This quotation is valid for 30 days from the date above |

## 7.2 Scope Overview

Design, development, and deployment of a web-based Permit To Work application that digitalizes the client's existing PTW process with:

5 user roles (Super Admin, PTW-PC, WPI, HSSE Officer, WPR)

4-level sequential approval workflow (WPR → WPI → PTW-PC → HSSE)

7 permit types matching client-provided physical formats

SIMOPs (Simultaneous Operations) management with countersign and withhold mechanism

Zone-based project management

Daily re-approval cycle with automatic suspension

Condition change workflow and permit extension flow

On-demand PDF generation matching physical permit layouts

Progressive Web App (PWA) with secure offline mode

In-app training & help page

Full audit trail and PTW Register

Deployed on client's VPS with no external service dependencies

## 7.3 Cost Breakdown

### A. Project Development

| # | Deliverable | Timeline | Amount (USD) |
| --- | --- | --- | --- |
| 1 | Project Kick-Off | Week 0 | $4,000 |
| 2 | Working Prototype — core PTW workflow, 4-level approval, zones, PTW Register | Week 3 | $1,600 |
| 3 | SIMOPs, Condition Change & Permit Extension | Week 5 | $1,400 |
| 4 | 7 Permit PDF Formats & Complete Notification System | Week 7 | $1,200 |
| 5 | PWA & Secure Offline Mode | Week 9 | $1,400 |
| 6 | Mobile Optimization & Full Testing | Week 11 | $1,200 |
| 7 | UAT, Production Deployment & Handover | Week 13 | $1,200 |
|  | Subtotal — Development | 13 weeks | $12,000 |

### B. Support & Maintenance

| Item | Detail | Amount (USD) |
| --- | --- | --- |
| Monthly Support & Maintenance | Bug fixes, security updates, server monitoring, database backups, SLA-based support | $1,000/month |
| Minimum Term | 6 months | $6,000 |
| After Minimum Term | Month-to-month, cancellable with 30 days notice | $1,000/month |

### C. Total

| Item | Amount (USD) |
| --- | --- |
| Project Development (one-time) | $12,000 |
| Support & Maintenance (6-month minimum) | $6,000 |
| TOTAL | $18,000 |

## 7.4 What's Included

| Category | Details |
| --- | --- |
| Full System Development | All 20 deliverables as defined in Sections 1 & 2 |
| Staging Environment | Hosted on our infrastructure throughout development |
| Production Deployment | Setup and deployment on client's VPS |
| Training | 1 comprehensive train-the-trainer session (3-4 hours) |
| Training Materials | In-app training & help page with role-based guides, walkthroughs, videos, and FAQ |
| Hypercare | 4 weeks of intensive post-launch support (included in maintenance) |
| Source Code | Full source code delivered to client at handover |
| Documentation | System documentation and admin guide |

## 7.5 What Client Provides

| Item | Detail |
| --- | --- |
| VPS Server | For production deployment |
| Domain Name | For production URL |
| Email Service | For transactional notifications |
| Branding Assets | Company logo and brand colors |
| Permit Templates | Physical permit formats (provided) and additional formats as needed |
| SPOC / Team | Dedicated team or representative for feedback, approvals, and UAT |

No Additional Infrastructure Costs Cloud Storage (R2/S3): Not required ¦ PDF Storage: Not required (on-demand generation) ¦ Database: Runs on client's VPS ¦ Redis Cache: Runs on client's VPS — No additional cost.

## 7.6 Payment Terms

| Currency | USD |
| --- | --- |
| Kick-Off Payment | $4,000 due upon contract signing |
| Milestone Payments | Due within 7 business days of milestone sign-off |
| Support Payments | $1,000/month, invoiced at the start of each month |
| Payment Method | Bank transfer / wire (or as agreed) |

## 7.7 Acceptance & Signatures

This quotation is accepted by the authorized representative of the client:

CLIENT

| Client Name |  |
| --- | --- |
| Authorized Signatory |  |
| Designation |  |
| Signature |  |
| Date |  |

PROVIDER

| Provider Name |  |
| --- | --- |
| Authorized Signatory |  |
| Designation |  |
| Signature |  |
| Date |  |